## SUPPLY CHAIN READINESS – NUCLEAR-SPECIFIC PROCUREMENT & SUPPLY CHAIN REQUIREMENTS

Procurement in nuclear isn’t just about getting the right price — it’s about getting the right thing, from the right place, with the right pedigree. To hit a 10 here, your organisation must demonstrate that it applies a nuclear-grade approach to supply chain management, from sourcing through to delivery, with quality, traceability, and safety built in.

#### 1. Understand What Makes Nuclear Procurement Different

- Know the key nuclear supply chain expectations:

  - Traceability of materials and services

  - Counterfeit item prevention (CFSI)

  - Regulatory compliance with client-specific requirements (e.g. Sellafield, Hinkley Point C, ONR guidance)

  - Graded approach based on risk and safety significance

#### 2. Incorporate Requirements into Procurement Procedures

- Embed nuclear expectations into:

  - Purchasing procedures

  - Supplier selection and evaluation criteria

  - Terms and conditions of contracts

- Include technical, quality, and regulatory inputs in every procurement decision — not just commercial.

#### 3. Engage the Right People in the Process

- Procurement teams must work closely with:

  - Engineering

  - Quality

  - Project management

  - Safety and compliance functions
…to ensure that technical requirements are understood and flowed down accurately.

#### 4. Use Approved, Competent Suppliers

- Only procure from:

  - Suppliers on a verified Approved Supplier List (ASL)

  - Vendors with relevant nuclear experience or accreditation (e.g. ISO 19443)

- Verify supplier capacity, competency, and track record before placing any safety-significant orders.

#### 5. Capture and Control Critical Documentation

- Ensure all supplier deliverables come with:

  - Material and manufacturing certs

  - Inspection and test records

  - Configuration and version control data

- Don’t accept partial or late documentation — in nuclear, evidence is part of the product.

Why this matters: Weak procurement creates strong problems. Nuclear projects rely on trusted suppliers and robust processes — because once it's in the system, it’s your responsibility, no matter where it came from.

## SUPPLY CHAIN READINESS – APPROVED SUPPLIER LIST WITH QUALIFICATION AND AUDIT

In nuclear, you’re only as strong as your weakest supplier — and "we’ve used them before" doesn’t cut it. Scoring a 10 here means your organisation operates a rigorous, risk-based supplier approval and monitoring system, with formal pre-qualification, audit, and reapproval processes — all tailored to nuclear expectations.

#### 1. Maintain a Controlled Approved Supplier List (ASL)

- Keep a live, centrally managed ASL that:

  - Clearly identifies nuclear-capable suppliers

  - Tracks scope, certification, and approval dates

  - Flags restrictions, conditions, or risk levels

- Only procure safety-significant goods or services from suppliers on the ASL — no exceptions.

#### 2. Use a Formal Qualification Process

- Suppliers must go through a structured process that includes:

  - Questionnaire or prequalification form (e.g. Achilles, NDA standards)

  - Review of ISO 9001 or ISO 19443 certifications

  - Evidence of technical capability and past nuclear project delivery

  - Site visits and capability assessments (where risk warrants it)

#### 3. Apply a Graded Approach Based on Risk

- The depth of your checks should match:

  - The safety or quality impact of the item/service

  - The criticality of the supplier’s role

  - Regulatory or client expectations

- For high-risk suppliers, full audits may be needed before any work begins.

#### 4. Conduct Supplier Audits — and Take Action

- Plan and deliver audits that cover:

  - Quality management systems

  - Traceability and document control

  - Human performance and safety culture alignment

- Capture findings, assign actions, and verify close-out before granting or renewing approval.

#### 5. Review Supplier Performance Regularly

- Monitor:

  - NCRs and delivery issues

  - Inspection and test results

  - Response to changes or escalations

- Reassess suppliers periodically — or when there’s a material issue — and adjust their status accordingly.

Why this matters: Every supplier you approve is a risk you own. A robust ASL system is how you protect your project, your licence, and your reputation — before a single part hits the loading dock.

## SUPPLY CHAIN READINESS – FLOW DOWN OF NUCLEAR REQUIREMENTS TO SUBCONTRACTORS

In the nuclear world, ignorance isn't a defence — and that includes subcontractors. To achieve a top score here, your organisation must explicitly and effectively cascade nuclear requirements through every level of the supply chain, ensuring that subcontractors understand exactly what’s expected of them, and why it matters.

#### 1. Define What Needs to Be Flowed Down — and To Whom

- Identify the nuclear-specific requirements that must be passed to subcontractors, including:

  - Technical specifications and quality standards (e.g. ISO 19443, RCC-M)

  - Inspection, testing, and traceability expectations

  - Documentation, verification, and retention obligations

  - Safety culture and human performance expectations

- Apply this to all tiers — not just Tier 1 suppliers, but their subs too.

#### 2. Embed Requirements into Contracts and Purchase Orders

- Ensure all nuclear requirements are:

  - Formally written into contracts, POs, and specifications

  - Not negotiable or watered down during procurement or delivery

  - Clearly assigned to the right parties — no ambiguity

#### 3. Verify Understanding and Capability

- Don’t assume subcontractors “get it.”

  - Provide briefings or onboarding tailored to nuclear work

  - Request and review method statements, ITPs, or quality plans

  - Test knowledge of flowdown requirements during pre-award meetings or audits

#### 4. Monitor and Enforce Compliance

- Conduct checks throughout the delivery process, such as:

  - Site inspections

  - Document reviews

  - Performance audits

- If a subcontractor fails to meet a requirement, escalate and act — you are responsible for their output.

#### 5. Maintain a Documented Trail

- Keep a clear, accessible record of:

  - What was flowed down

  - When and how it was communicated

  - What the subcontractor signed up to

- This protects you during client audits, regulator reviews, or when things go wrong.

Why this matters: Your subcontractor’s mistake becomes your headline. Flowdown isn’t a formality — it’s how you make sure every person, at every level, is building nuclear-grade safety into the work.

## SUPPLY CHAIN READINESS – REGULAR INSPECTION AND SURVEILLANCE OF NUCLEAR

Nuclear supply chains don’t run on trust alone — they run on verification, inspection, and eyes-on assurance. To hit top marks, your organisation must carry out planned, risk-based surveillance of suppliers, with findings that directly influence quality control, supplier status, and future procurement decisions.

#### 1. Develop a Nuclear Supplier Surveillance Strategy

- Build an inspection and surveillance plan based on:

  - Safety significance of the product/service

  - Past performance of the supplier

  - Stage of manufacture or delivery risk

- Apply a graded approach — higher-risk = more scrutiny.

#### 2. Use Competent, Nuclear-Aware Inspectors

- Assign qualified personnel with:

  - Technical expertise relevant to the scope (e.g. welding, NDT, instrumentation)

  - Understanding of nuclear expectations (e.g. ISO 19443, ALARP, traceability)

  - Authority to raise findings and stop work where necessary

#### 3. Inspect More Than Just the Final Product

- Include:

  - In-process inspections (before the non-conformance happens)

  - Document reviews (e.g. ITPs, certs, calibration records)

  - Witness points (hold points, verification of critical steps)

- Match your checks to the inspection and test plan (ITP) agreed with the supplier.

#### 4. Document and Escalate Findings Effectively

- Record every inspection and surveillance visit:

  - Scope, findings, photos, personnel, sign-offs

  - NCRs raised and immediate actions

- Escalate repeat issues or systemic weaknesses through formal channels — and reflect them in supplier reviews or ASL status.

#### 5. Use Surveillance Data to Improve Control

- Feed inspection results into:

  - Supplier performance metrics

  - Future surveillance planning

  - Lessons learned for future bids or repeat orders

- Show that surveillance is part of a feedback loop — not a tick-box exercise.

Why this matters: You can't outsource accountability. Regular, risk-based inspection is how you stay in control of nuclear quality — even when the work’s being done 300 miles away.