# F.R.A.N.K.I.E.

Future Readiness And Nuclear Knowledge Intelligence Engine

Product Blueprint v16

| Issued | 10 September 2026 (same day as v12/v13, third session) |
| --- | --- |
| Organisation | NuCCoL |
| Status | Supersedes v13 (10 September 2026). Ships a working BE pilot of Features B, C & F (shared AI evidence-analysis engine + Pre-OSV Pack), fixes a pre-existing evOpenFile bug, and documents a newly-found gap in assessment-answer persistence. No BOM/DSE or infrastructure changes this version. |
| Platform | 2026_Website_Update v2/frankie/index.html — part of the main NuCCoL website repo (see §2) |
| Live URL | https://www.nuccol.co.uk/frankie/index.html (note the www — the bare nuccol.co.uk is a separate WordPress hub site) |
| KB | 5 partitions, ~66,900 chunks eager-loaded + 61,374-chunk reactors partition lazy-loaded on demand (see §4) |
| Classification | Confidential |

# 1. Document Purpose

Blueprint v16 is the authoritative reference for the Frankie platform as of 11 September 2026, superseding v15 (also 11 September 2026 — fourth session today). This version’s delta: Feature E (Compliance Training Quizzes) went from completely unstarted to two working, live-tested quiz modules — Cyber Essentials and GDPR — each ten scenario questions sourced directly from the real regulatory text (NCSC’s Cyber Essentials requirements, ICO’s UK GDPR guidance), not generic filler. A four-round live-feedback loop with Rene shaped the final design: bigger, unboxed question text; a “why this matters” reasoning layer added after Rene’s framing that parroting the rule back is only half the job for something meant to educate, not just gate a pass/fail; a full question-by-question results recap reusing the same red/green language as the quiz itself; and a “Learn about” companion reference view (built for Cyber Essentials, the pattern ready for the rest) reached from the quiz topbar at any point, returning to exactly where the member was rather than resetting progress. A sourcing pass through Feed_Frankie also covered Feature D (SQEP) and the two remaining Feature E topics (Export Control, Modern Slavery) — real material found for all of them, plus two corrections caught along the way: a file labelled “ISO 19443” that was actually an unrelated steel-surface-quality standard, and an SQEP source folder that had accumulated seven unrelated ONR civil-engineering documents. Per Rene’s explicit direction, each quiz topic is its own separate, independently-launchable tool rather than options inside one shared “Compliance Training” drawer. The full sidebar was also reordered and regrouped: Frankie Chat → References → Assessments (renamed from Self Assessment, now including Evidence Vault) → Tools (new) → Compliance and Training (renamed, now holding ISO 19443 Position alongside both quizzes) → Tool Box (renamed from Toolbox Builder). §2–§5, §8 and §11 are otherwise unchanged from v15 and reproduced here for continuity — §6’s sidebar structure table is updated below to match the new grouping.

This version is compiled directly from the live codebase and git history, same as v15, plus this session’s six commits (compliance-quiz-drawer.js, data/compliance_quiz_data.json, sql/nr_quiz_completions.sql, index.html’s sidebar restructure, and their companion CSS/CHANGELOG entries). Rene pushed everything through the sidebar-reorder commit live before this session’s final piece — the Learn about view — was built; that last commit’s push status isn’t confirmed as of this version being written. As with v15, no test member credentials were available this session, but the quiz UI itself needed no authenticated session to exercise — all of today’s quiz/Learn-view testing was a genuine live click-through in a real browser (a local static server plus a disposable test harness, removed after each check), not just static code inspection; only the Supabase completions-logging call itself remains unverified live, same limitation as v15’s Supabase writes. Where v15’s content is still accurate it is carried forward unchanged; only §6, §7, §9 and §10 have real content changes this version.

# 2. Platform Overview

Frankie is a static web application — vanilla HTML, CSS, and JavaScript with no build step — that now lives inside NuCCoL’s main website repository rather than as a standalone app. It runs entirely in the browser; every external call (Claude, Groq, OpenAI embeddings, and every knowledge-base file) is proxied through a Cloudflare Worker so no API key or KB content is ever shipped to or stored in the client. The platform is grounded in NuCCoL’s Fit for Nuclear (F4N) programme documentation and is designed for nuclear supply chain suppliers navigating that programme.

## Where it actually lives now — read this before touching anything

- Live app: the frankie/ folder inside the site repo “2026_Website_Update v2” (GitHub: renrenrenx10/Website). Deploys via GitHub Actions to Azure Static Web Apps.

- Live URL: https://www.nuccol.co.uk/frankie/index.html — the bare nuccol.co.uk domain is a separate WordPress hub site that only links out to it.

- Retired: the original frankie_v3_unified_brain/frankie_v3 folder (a separate local project with its own git history) was the source of the standalone app blueprint v4–v9 documented. Its own app copy was archived in place on 2026-09-08 (_ARCHIVED_frankie_app_20260908/) — explicit note left in that folder: "all real development since [early August 2026] has happened directly in the deployed copy at 2026_Website_Update v2/frankie/". scc.html, scraper.js and the kb/ folder one level up from it are unaffected and remain live from that location.

Practical effect: any future Frankie work should be done in the site repo, not frankie_v3_unified_brain. The old repo’s own CHANGELOG.md stops at v2.0.0 (2026-06-11) and its blueprint docx series (v4–v9) describes an app that is no longer the one deployed.

## Architecture Principles

- Static-first — zero server-side runtime, no build pipeline, deployed as static files

- Zero client-side secrets — Claude, Groq, and OpenAI embedding keys are Cloudflare Worker secrets; the browser calls /claude/*, /groq/*, /embed/* on the Worker, never the upstream APIs directly

- KB/vectors/graph served the same way — all knowledge-base JSON lives in a private Azure Blob container behind the Worker’s /kb/* route, which requires a valid member session (Bearer token), not static relative file paths

- Full-page member auth gate — index.html checks for a live Supabase session before rendering anything (visibility hidden, then a blocking redirect to ../members.html?redirect=/frankie/ if none exists); added 2026-08-04, this closed a gap where only data calls were gated but the page shell and images were visible to anyone

- RAG-grounded — chat answers are built from hybrid keyword + vector retrieval across the eager-loaded KB partitions (see §4), plus a graph-entity boost

- Drawer pattern — every tool opens as a sliding side panel via window.XxxDrawer.open(); enforced single-drawer-at-a-time by drawer-manager.js (2026-08-04) and given a shared first-open intro splash by drawer-splash.js (2026-08-05)

- IIFE modules — each drawer is a self-contained IIFE exposing one global object; no bundler

- localStorage for preferences/feature flags only — API keys are never stored client-side; frankieUserToken (a Supabase access token) is what authorises Worker calls

- Print-ready — Tool Kit outputs still open a styled print window via window.open()

- Supabase — auth, evidence file storage, ISO 19443 results, company profiles

- Cloudflare Workers — ch-proxy-worker.js now does far more than the Companies House CORS proxy v9 described: it is the single gateway for every external API call and every KB/vector/graph file

## Chat "Modes" — largely retired

v9 documented four selectable chat modes (Company / SCC / OSV Prep / Readiness) with a mode-switcher UI. That switcher has since been removed — index.html carries an explicit comment, "Mode toggle removed — SCC portal handles mode context" — and the topbar now shows a single static "Company Mode" label. Mode context is handled by which portal (member Frankie vs. SCC’s scc.html) the user is in, not a runtime toggle.

# 3. Infrastructure & Architecture

## Full Stack

| Layer | Detail |
| --- | --- |
| Static web app | frankie/index.html + ~50 vanilla JS modules under frankie/js/, one CSS file per tool under frankie/css/. No build step. CSP meta tag restricts script/style/connect/img origins explicitly — every new external dependency (e.g. Leaflet/unpkg.com for Plant Explorer’s map view) has needed a CSP addition. |
| Cloudflare Worker (ch-proxy-worker.js) | https://ch.rene-dorset.workers.dev — gateway for /claude/*, /groq/*, /embed/*, and /kb/* (every KB, vector, and graph JSON file). Requires an Authorization: Bearer <frankieUserToken> header, sourced from the member’s Supabase session. Deployed separately from the site repo. |
| Azure Blob storage | Backs the Worker’s /kb/* route — the private container holding every KB partition file, the vector files, and frankie_graph.json. |
| Supabase | Auth (member sessions gate the whole Frankie page, not just data calls), evidence-docs Storage bucket, company profiles, ISO 19443 results, RLS policies restricting @nuccol.co.uk for SCC reads. |
| GitHub Actions → Azure Static Web Apps | The site repo (renrenrenx10/Website) deploys on push to the live nuccol.co.uk site. Rene pushes personally after local commits — standing constraint: no one pushes to this repo without his explicit go-ahead. |
| SCC portal (scc.html) | Full separate staff app: Supabase auth, company CRM, evidence dashboard, ISO 19443 results, live scraper, supplier intelligence. Lives at the site root alongside members.html, not inside frankie/. |
| Members portal (members.html) | Login/auth bridge for the whole member area, not just Frankie. Sets frankieUserToken (and legacy frankieUserId/frankieCompanyName) in localStorage. Supports a ?redirect= query param so a bounced Frankie visit returns to /frankie/ after login. |

## API Stack & Model Routing

| API | Model / Version | Purpose |
| --- | --- | --- |
| Claude (Anthropic) | claude-sonnet-4-6 (was claude-sonnet-4-20250514, a dated snapshot retired 2026-06-15 — config.js now self-heals any browser that had the old ID cached) | Chat responses, via the Worker’s /claude/* route — never a direct browser→Anthropic call any more |
| Groq | openai/gpt-oss-20b (was llama-3.1-8b-instant, deprecated by Groq 2026-08-16 — same self-heal pattern in config.js) | Query preprocessing: intent classification, query rewriting |
| OpenAI | text-embedding-3-small, full 1536 dims | Query-time embeddings for hybrid semantic search, via the Worker’s /embed/* route. Pre-computed vector files exist per KB partition (except reactors — keyword + graph only, no vectors). |
| Companies House | via ch-proxy-worker.js CORS proxy | Supplier Intelligence (due-diligence-drawer.js) |
| postcodes.io | Free public API, no key | Postcode lookup for Social Value Finder |

# 4. Knowledge Base

This is the single biggest change since v9. The old single 25,083-chunk frankie6_kb.json is gone, replaced by a five-partition architecture with an entity graph on top. Four partitions load eagerly (in parallel) on every session; the fifth — reactors — is 61,374 chunks of real reactor design-document text and loads only on demand.

## Partitions (js/retrieval.js PARTITIONS config)

| Partition | File | Chunks (observed live) | Loaded |
| --- | --- | --- | --- |
| handbook | frankie_handbook_kb.json + vectors | 134 | Eager, priority-boosted (×1.4) — curated member guidance, given priority over raw supplier-report evidence for "how do I…" queries |
| supplier | frankie7_supplier_kb.json + vectors | 2,164 | Eager |
| toolkit | frankie_toolkit_kb.json + vectors | 1,580 | Eager |
| regs | frankie_regs_kb.json + vectors | 1,666 of 11,593 (client-side filtered to UK-relevant categories: onr_sap, onr_tag, gda_guidance, cyber_security) | Eager |
| reactors | frankie_reactors_kb.json (no vectors — keyword + graph only) | 61,374 | Lazy — retired from default chat retrieval for the F4N-member soft launch (see below); reachable via NucColpedia’s Reactor Documents tab instead (§7) |

The live "Brain" status readout separately reports 76,845 chunks / 5-of-5 partitions loaded, and 15,471 vectors across 4-of-4 vector-bearing partitions — quoted here as directly observed rather than reconciled against the per-partition figures above, since getKbStats() computes its own aggregate.

## Reactors partition — retired from chat by default, now reachable two ways

js/retrieval.js’s searchKnowledgeBase() no longer hardcodes const nuclear = false. As of this version, a new isNuclearModeEnabled() helper checks a site-wide Supabase flag (nr_site_settings key nuclear_mode_enabled, fail-closed — off unless SCC has explicitly turned it on) and combines it with the original isNuclearQuery()/NUCLEAR_SIGNALS keyword detector: const nuclear = (await isNuclearModeEnabled()) && isNuclearQuery(query). SCC controls the flag from scc.html’s existing Website Features panel (a separate, legacy-repo file — see §2’s “Where it actually lives now”); while off, chat behaves exactly as it did at v12. The same 61,374-chunk KB is also still reachable, independently of this flag, through NucColpedia’s Reactor Documents tab (§7, added at v12).

## Entity Graph

frankie_graph.json (an entity index built separately, ~15.8MB) is loaded alongside the KB. Query text is scanned for known entities — SAP codes, TAG codes, NUREG numbers, reactor names/aliases (AP1000, ABWR, UK EPR, etc.), F4N pillar names, materials, components, standards, regulatory bodies — and any chunk the graph pins to a matched entity gets a flat +3.0 score boost (GRAPH_BOOST) on top of its keyword/vector score.

## Scoring

- Hybrid: 60% vector cosine similarity + 40% keyword (per-word, term-frequency) when an OpenAI embedding is available for the query; keyword-only fallback otherwise

- Anonymised supplier-report evidence chunks (F4N/Reports/BE, F4N/Reports/NSS source folders) are demoted ×0.55 relative to guidance content, so genuine how-to guidance outranks someone else’s report excerpt unless the report is a much stronger match

- Handbook chunks are boosted ×1.4 for the same reason, the other direction

- Tier gating: a free-tier viewer has reference_only and non-company/both-audience chunks filtered out before scoring; gated hits are still counted (up to 3) for an upsell prompt without their content being shown

- Multi-word queries are matched per word (OR), not as a literal phrase — worth calling out because the identical bug class (literal-phrase substring matching silently returning zero results on any multi-word query) was found and fixed twice this version in other search surfaces: Plant Explorer’s full-text search and the new Reactor Documents search (§7)

## KB Build Process

Each partition has its own dedicated build script under Feed_Frankie/Pythons/ (e.g. build_frankie_reactors_kb.py, build_frankie_handbook_kb.py). The reactors build auto-discovers every subfolder of Feed_Frankie/Reactors/ (skips a documented IGNORE_DIRS list of pipeline working folders), stage-1 filters files by keyword relevance score before full extraction, tags every chunk with reactor_type/doc_category/discipline, and writes a build meta block (chunk counts, dupes removed, reactor breakdown) into the output JSON alongside the chunks themselves.

# 5. File Structure

Regenerated directly from the current frankie/ folder (backup/.bak/.backup-* files omitted — the repo carries several dated snapshot copies of files taken before risky edits, per its own working convention).

## Root

| File | Purpose |
| --- | --- |
| index.html | App shell. Supabase auth gate at the top (visibility hidden → redirect if no session). CSP meta tag. Loads every CSS/JS module. Sidebar nav + hero landing + chat + right rail all live here. |
| CHANGELOG.md | Dated change log, entries through 2026-08-05. Later changes (partition rebuild, this version’s own work) are documented in code comments and session handover docs instead — see §1. |
| kb/ (local) | A handful of small static files only (assessment_data.json, be_evidence_map.json, faq-answers.json, handbook_url_map.json) plus stray full copies of frankie_graph.json and the narrowed regs KB/vectors. Not what the deployed app actually fetches — every partition/vector/graph file the client uses comes from the Worker’s /kb/* route (Azure Blob), not this folder. Treat this folder as legacy/staging, not a live data source. |
| data/nuccolpedia_data.json | ~1.1MB, 924 curated research-link entries (category/country/doctype/topics) — fetched same-origin, unrelated to the Worker-gated KB partitions. |
| images/plant-explorer/plant_tree_v2.json | ~12MB, fetched same-origin (no auth token needed). The real reactor-mapped Plant Explorer tree — 8,361+ subcomponents, 100% with reactors[]/instances[] across 18 designs. Regenerated from Reactor_BOM_DSE_Mapping_v3.xlsx via regen_tree.py (see §7). Deliberately decoupled from the chat’s older PlantDrawer feature, which still reads a generic, non-reactor-mapped tree via the Worker. |

## js/ — JavaScript Modules (current, non-exhaustive by design — ~50 files)

| Module | Purpose |
| --- | --- |
| app.js | Main entry point. Query orchestration — retrieval → preprocessing → model routing → streaming. |
| retrieval.js | Multi-partition hybrid search, entity graph boosting, tier gating. See §4. |
| config.js | ConfigManager — typed localStorage accessors, self-healing model-ID defaults (see §3), API keys always resolve to the Worker. |
| claude.js / groq.js | API wrappers — call the Worker, not the upstream API directly. groq.js never throws; always resolves so chat never crashes on a preprocessing failure. |
| ui.js | Rail (source-card) rendering (updateRail()), suggestion panel, chat bubbles. |
| hero-landing.js | New this version-cycle (2026-08-05). window.FrankieHero.showChat()/.showHero() — toggles the hero screen vs. chat UI and (as of this version) the right-hand Sources rail’s visibility and the .app grid layout together (see §7). |
| drawer-manager.js | New 2026-08-04. Enforces one open drawer at a time across every *-drawer family by watching for any drawer root gaining an --open class and force-closing the rest. |
| drawer-splash.js | New 2026-08-05. Shared first-open intro screen for every tool drawer — DrawerSplashKit.attach(el, config), remembered per-tool via localStorage, reopenable via an ℹ️ button. |
| source-chunk-drawer.js | Shows the raw retrieved KB chunk + its metadata for any source type with no original document to deep-link to. Originally chat-rail-only; reused as-is by the new Reactor Documents search results (§7). |
| nuccolpedia-drawer.js | NucColpedia — the 924-link research library, plus (new this version) a second "Reactor Documents" tab searching the reactors KB partition. See §7. |
| reactors-kb-search.js | New this version. Standalone two-stage search engine over the reactors partition, independent of retrieval.js by design so it can’t affect default chat retrieval. See §7. |
| plant-explorer-drawer.js | Full Plant Explorer — zone map + per-reactor cutaway images ("layer 2"), building drill-down, search. Reads images/plant-explorer/plant_tree_v2.json directly. See §7. |
| plant-drawer.js | Separate, older "quick search" plant drawer that auto-opens from a chat plant/component question. Reads the generic (non-reactor-mapped) tree via the Worker — a deliberate, currently-unresolved fork from plant-explorer-drawer.js’s data source. |
| handbook-drawer.js / handbook-links.js | Inline Business/Nuclear Excellence Handbook viewer and deep-link matching from chat citations into it. |
| evidence-vault-drawer.js, website-review.js, iso19443-drawer.js, social-value-drawer.js, due-diligence-drawer.js | Compliance & Evidence tool group — unchanged in purpose since v9, see §6/§8 for what moved (Worker-routed calls, CSP fixes). |
| toolbox-talk-drawer.js, sop-builder-drawer.js, safety-culture-drawer.js, cqp-drawer.js, sqdcp-drawer.js, ncr-drawer.js, strategy-drawer.js | Toolbox Builder group, F9–F15 from v9, unchanged in scope. |
| assessment-drawer.js | Business Excellence + Fit for Nuclear self-assessment, one drawer/one splash for both modes. |
| faq-drawer.js | Common Questions — pre-baked answers, zero-token-cost fast path, falls back to the live pipeline if unmatched. |
| braincheck.js / braincheck-ui.js | KB stats + live system-status panel (the "All systems go" pill). |

## css/ — one file per tool, plus

- styles.css — base styles, shared .assess-* drawer shell, sidebar nav, right rail, hero grid

- drawer-splash.css — shared intro-screen styling for every tool

- hero-landing.css — the pre-chat hero screen

- nuccolpedia.css — both NucColpedia tabs (library + Reactor Documents), including the tab strip added this version

- plant-explorer.css — the one drawer deliberately excluded from the full-width panel treatment (§8) — stays a full-screen canvas for the zone map/cutaways

# 6. Complete Feature Inventory

v9’s F1–F15 numbering is preserved below for continuity, but the sidebar itself is no longer organised by that numbering — it is grouped into five nav sections, reproduced here exactly as index.html defines them today.

## Current sidebar structure

| Section | Items |
| --- | --- |
| Frankie Chat | Chat with Frankie · Common Questions (FAQ drawer) |
| References | Plant Explorer · NucColpedia (now two tabs — Research Library + Reactor Documents) |
| Assessments | Evidence Vault · Business Excellence · Fit for Nuclear |
| Tools | Website Review · Social Value Finder · Supplier Intel |
| Compliance and Training | ISO 19443 Position · Cyber Essentials Quiz · GDPR Quiz |
| Tool Box | Toolbox Talk · SOP Builder · Safety Culture · Quality Plan · SQDCP Wizard · NCR Investigation · Strategy Builder |

## Core Intelligence & Assessment (F1–F5) — status unchanged, implementation details updated

| ID | Feature | What changed since v9 |
| --- | --- | --- |
| F1 | Evidence Vault | Still starts fresh each session (open to-do carried forward, §9) |
| F2 | Website Reviewer | Rewired 2026-08-04 to call the Worker’s /fetch and /claude/v1/messages routes instead of corsproxy.io and a client-stored Claude key directly — those direct calls were silently CSP-blocked |
| F3 | ISO 19443 Position | Unchanged in scope; SCC backend POST integration still open (§9) |
| F4 | Social Value Finder | Unchanged |
| F5 | RAG Chat Engine | Retrieval completely rebuilt — see §4 |

## Additional tools now live (beyond v9’s inventory)

| Tool | Added | Notes |
| --- | --- | --- |
| Hero landing page | 2026-08-05 | Frankie no longer opens straight into chat — opens on a "Hi, I’m Frankie" hero screen with live status and an "Open Frankie Chat →" button. Chat/composer/rail stay in the DOM, hidden, until opened. |
| Drawer intro splashes | 2026-08-05 | Every tool drawer’s first open shows a branded intro screen (what it does, checklist, illustration); remembered per-tool, reopenable via an ℹ️ button. |
| NucColpedia — Research Library | 2026-08-04 | 924 external research links, searchable/filterable by category/country/doctype/topic. |
| NucColpedia — Reactor Documents | This version | New tab, new tool: search-and-snippet access to the 61,374-chunk reactors KB, retired from default chat. Full detail in §7. |
| Plant Explorer — layer 2 cutaways | 2026-08-04 | Per-reactor cutaway diagrams with clickable buildings and numbered equipment callouts, on top of the original flat zone map. |
| Plant Explorer ⇄ chat integration | This version | A plant/component chat question now auto-opens a quick-search drawer with a "Reopen Plant Explorer →" link plus an "Open full explorer →" escalation path into the full tool, carrying the search term across. Three real bugs fixed getting there — see §7. |
| Single-drawer enforcement | 2026-08-04 | drawer-manager.js — opening a second tool force-closes whichever was already open, instead of stacking overlays. |
| Plant Database drawer | This version (v11) | New — plant-db-drawer.js + plant-db.css. Searchable/filterable table view of the 171-pair Data Structure Extract taxonomy (frankie/data/dse_dictionary.json, 1,285 rows), opened via a new "🗂️ Plant Database" toolbar button inside Plant Explorer. Closes Open To-Do #4 from v10 using option (b) from the three discussed there — hosted JSON + searchable table, no production sign-off needed, raw workbook never exposed. |
| Reactor Documents → Plant Explorer cross-link | This version (v11) | New — a "🏭 View in Plant Explorer →" button on every NucColpedia Reactor Documents result card, using the card’s existing reactor_type field to open Plant Explorer pre-filtered to that reactor. Closes Open To-Do #6 from v10. Fixed one real bug along the way: PlantExplorerDrawer.open()’s reset-to-target logic was gated on the wrong variable (hasReactorOption instead of reactorType), so an invalid reactor type on an already-open drawer silently did nothing instead of falling back to "All 18 designs." |

# 7. Key Feature Detail — This Version’s Work

## NucColpedia — Reactor Documents tab

The reactors KB partition (61,374 chunks of real DCD/FSAR/PCSR/GDA text across 19 reactor programmes — AP1000, ABWR, APR1400, UK EPR, NuScale, HPR1000, and others, plus Ref_OperatingPlants for real operating-plant FSARs) was fully built and hosted but never reachable — retired from default chat retrieval for the soft launch (§4) with no other way in. This version gives it a dedicated NucColpedia tab: type a query, get scored snippet results back, click through to the full stored passage. Deliberately not the same interaction model as the existing link-library tab (search-and-snippet vs. filter-a-directory), so it’s a second tab inside the same drawer shell rather than a bolt-on to the existing filters.

- js/reactors-kb-search.js — new, standalone. Two-stage search: a cheap Set-lookup pass narrows all 61k chunks to ~150 candidates by which distinct query words they contain, then only those candidates get exact frequency-weighted scoring (the same approach retrieval.js’s keywordScore() uses). A full regex rescan of the whole corpus on every keystroke was tested and judged too slow to feel responsive at this scale.

- Filters: reactor type (19 values), document type (DCD/FSAR/PCSR/GDA/PSA/etc., 10 values), discipline (Mechanical/Electrical/I&C/etc., 10 values) — all derived from the loaded data, not hardcoded

- Result cards reuse source-chunk-drawer.js (originally built for the chat rail) for "View full passage" — the exact same drawer, with two new metadata fields (document type, discipline) added to what it displays

- Deliberately independent of retrieval.js — does not import from it, so it cannot perturb the main chat’s default retrieval path

- Lazy: the 61,374-chunk file (~166MB) only fetches on first use of the tab, not on NucColpedia open, and is cached in memory for the rest of the session. Search input/filters are disabled with a visible loading state while that first fetch+index is in flight — fixed after initial testing showed searching mid-load silently did nothing

Size note for anyone extending this: retrieval.js’s own partition comment says "2.1GB — graph + keyword" for this partition. That figure is the KB file (~166MB, confirmed against the source build’s own meta block — 61,374 chunks, built 2026-08-01) plus a 1.8GB companion vectors file that sits alongside it in the same storage location but is never fetched (vectors: null in the partition config). The actual network cost of opening this tab is ~166MB, not 2.1GB.

## Plant Explorer — chat integration & bug fixes

- Plant-question chat replies now show a one-line "Opened Plant Explorer for “X”" message with a Reopen Plant Explorer → link that works from anywhere later in the conversation (reads the query off a data attribute, not a live global)

- An "Open full explorer →" link in the quick-search drawer escalates into the full tool, carrying the search term across and setting the reactor filter to "All 18 designs"

- Bug fixed: the full explorer previously hardcoded AP1000 on open and ignored any passed-in search term

- Bug fixed: the "All 18 designs" composite view was silently falling back to a stale, unrelated 5-zone hand-drawn image with no current building layout; now reuses AP1000’s correct image/polygons (the underlying data still spans all 18 reactors — only the rendered image/polygons changed)

- Bug fixed: full-explorer search did a literal whole-phrase substring match, so any multi-word term (e.g. carried over from the quick-search drawer) matched nothing; now splits on whitespace and unions per-word matches, same approach the quick-search drawer already used

## Plant Explorer — underlying BOM/DSE data pipeline

Separate from the frontend work above: the workbook backing Plant Explorer’s data (Reactor_BOM_DSE_Mapping_v3.xlsx, on Rene’s machine at Feed_Frankie/Reactors/) went through a multi-session classification effort mapping reactor design-document components onto NuCCoL’s own Plant System/Plant Component taxonomy. This version continued that effort well past where v10 left off.

| Measure | Project start | v10 (mid-session) | v11 (end of session) | v12 (this session) |
| --- | --- | --- | --- | --- |
| Blank Plant Component | 15,963 | 1,605 | 943 | 370 |
| Classified rows | — | 27,118 (94.4%) | 27,776 (96.7% of rows carrying a component) | 28,343 (98.7% of rows) |
| Orphan rows (Component filled, System blank — invisible to the classified-% figure, rendered as "Unclassified System" in the tool) | — | 131 | 0 — fully resolved this version | 0 — still fully resolved |

The 131 orphan rows still open at v10 were resolved this version (apply_orphan_review_resolution.py) via two techniques: 27 by dictionary location-uniqueness against the 171-pair taxonomy, 104 by majority-vote precedent on matching (Plant Component, Plant Location) pairs elsewhere in the workbook. The orphan backlog — rows counted as "classified" by the spreadsheet metric but still showing as unclassified in the live tool — is now empty.

The larger remaining item, the 1,605 blank-Plant-Component rows open at v10, was worked down to 943 (roughly 660 rows resolved, plus 4 metallurgical test-specimen rows found to not be physical components at all and deleted from the workbook rather than left classified). Methodology, cheapest-first: CG+Location majority vote with per-reactor breakdown checked (not just aggregate, to avoid one-reactor skew) and hand-verification of real component names before trusting any statistical signal; then name-by-name domain-term classification where the statistical signal was too weak or actively misleading (several "100% purity, small N" traps were caught this way — e.g. a bare "flange" keyword match, or terms like Anti-Vibration Bar/Rupture Disk/Divider Plate where the specific source snippet suggested one system but the term’s consistent precedent everywhere else in the workbook said another, and precedent was trusted over the single snippet each time); then PDF-table pooling, grouping blank rows by a shared source-document citation to amortise reading cost; then, as a last resort for the ~715 rows with no existing source citation at all, a new purpose-built tool (below) that full-text searches the underlying reactor design-document PDFs for candidate matches.

Two systematic mislabels were also found and fixed in this pass: ~869 concrete/civil-structure rows (containment domes, basemats, shield-building structure) had been filed under Cooling Towers purely because that pairing is valid for the Concrete & Cement commodity group with no counter-example anywhere in the workbook; and ~242 Emergency Diesel Generator rows were filed under "Structure" rather than the machine itself. Smaller mistagging artefacts caught along the way this version: containment-penetration rows near a spent-fuel pool tagged as "Tanks", switchyard/grid-interface equipment tagged under "Fuel Other & Fuel Systems," and four ABWR rows that were metallurgical test-specimen IDs rather than plant components (deleted).

Every workbook change followed the same deploy path: timestamped backup → dry-run script → apply with --confirm → CSV change log → regen_tree.py → extract the updated PLANT_TREE JSON → copy into frankie/images/plant-explorer/plant_tree_v2.json in the site repo → spot-check → commit → push once asked. This version’s work landed across roughly a dozen commits, the last being 3bdc6ba ("Plant Explorer data: classify 14 more rows (4-10 match tier)"), pushed to remote.

### New this version: find_blank_row_references.py

Built specifically for the ~715 rows that had zero existing source citation, so the classification work and Rene’s own review could run in parallel: a two-phase tool that first caches every reactor’s PDF text to JSON (via PyMuPDF, falling back to an OCR text sidecar where one exists), then searches that cache for each blank row’s own component name as an exact normalised phrase, writing up to 5 candidate (document, page, snippet) matches per row to a CSV — sorted most-actionable first, real extracted rows before synthetic ones, more matches before fewer.

- Result: 165 of 715 rows got at least one candidate match; 550 had zero — of which 347 are Generic_Bolster_Frankie synthetic rows (never sourced from a PDF, so zero matches is expected, not a tool failure) and 203 are real extracted rows whose own name doesn’t literally appear in its cited document (candidates for a looser, non-exact search later).

- Hardened mid-run after failing on Rene’s machine partway through an 18-reactor pass (2 reactors in, then errored — exact traceback was lost). Most likely cause given the known workflow: the script re-opened the workbook fresh per reactor while edits were being saved to it concurrently. Fixed structurally rather than waiting on repro: the workbook is now loaded once for the whole run with a retry-with-backoff wrapper, each reactor’s cache-load-and-search is wrapped in its own try/except so one failure can’t take down the rest, and the output CSV is rewritten atomically after every reactor as a checkpoint. Re-run cleanly across all 18 reactors on the second attempt.

- The matches this produced were worked through in priority tiers this version — rows with 1-3 candidate matches first, then 4-10 — accounting for a meaningful share of the 1,605→943 drop above. The lower-confidence 11+-match tier and the 550 zero-match rows are untouched — see §9.

### New this version (v12): continued classification, an audit-trail queue, and a data-extraction bug fix

Continued the cluster-by-cluster classification approach established in v11 — exact/near-exact precedent-name matching checked for purity first, the 171-pair DSE dictionary consulted for previously-unused-but-valid pairs, domain knowledge applied only where genuinely decisive and logged as such, ambiguous rows deferred rather than forced. Worked through roughly twenty Commodity Group clusters (Power Supply, Penetrations, Seals & Gaskets, Pumps, Doors & Hatches, the three Materials groups, Tanks, Instrumentation, and a dozen smaller ones), taking blank Plant Component rows from 943 to 370.

Two traps repeated from v11’s own methodology notes, both caught before applying anything: Pipework Supports’ major-component supports (RPV skirts, steam-dryer/CRDS supports) mistaken for generic pipe hangers, and Tanks’ Suppression Pool family mistaken for generic holding tanks — re-confirmed directly this version that Suppression Pool precedent splits five ways workbook-wide with no majority, so the ~100 remaining BWR/passive-safety pool rows were deferred rather than forced.

### A second AI’s review, verified rather than trusted

A separate AI assistant was asked to work through the accumulating needs_human_review_log.csv and produced a genuinely useful classification pass — but its own confidence labels didn’t hold up to inspection: 158 rows marked “High confidence”, but 111 of those had zero documented research, and 68 traced to workbook rows with no source citation at all to research against. Verifying its claims against the actual cited FSAR/DCD PDFs (held locally, not assumed) surfaced a real, systemic data-extraction bug: every US-format FSAR/DCD contains a mandatory boilerplate section (“6.5.5 Pressure Suppression Pool as a Fission Product Cleanup System”) that every design addresses regardless of whether it applies — the original BOM-extraction pipeline had picked up this section heading as real plant content for six rows across five non-BWR designs (APR1400 ×2, NuScale US460, NuScale VOYGR, US-APWR, BWRX-300), several of which state explicitly they don’t use one. Deleted — same disposition as the four ABWR metallurgical-specimen rows removed earlier in this project. The remaining ~140 cited rows were checked for whether the cited page actually supports the claimed classification (not just whether the component’s own name appears, which is circular) before 64 were applied.

### needs_human_review_log.csv — a persistent, cross-session audit queue

Every classification pass now logs what it couldn’t confidently place — reactor, row, component name, and a specific reason — to Reactors/needs_human_review_log.csv rather than silently leaving rows blank. 291 rows remain logged after this version’s resolutions, carrying real candidates and reasons forward for whoever (human or AI) picks this up next, rather than re-deriving the same open questions from scratch.

## Hero landing / Sources rail visibility

Fixed this version: the right-hand "Sources" rail (a layout sibling of the hero/chat area, not inside either) had no hidden state of its own and showed on the hero landing screen too, before there was anything to cite — hero-landing.js even had a code comment admitting it ("rail has no toggle of its own, leave as-is"). Now hidden by default and only shown once chat is actually open. A second, related fix: .app’s CSS Grid reserves a fixed 318px third column for the rail regardless of whether it’s rendered (a hidden grid item still gets its track sized from an explicit template), which left dead space on the hero screen even once the rail itself stopped showing — a .no-rail class now drops the grid to two columns whenever the rail is hidden.

## Self-Assessment Persistence, Evidence Vault Cross-Link & Portal Score Guide

Closes the architecture gap v14 flagged at the end of a live test: assessment-drawer.js kept every self-assessment answer in memory only, so closing the drawer lost all progress and no self-declared-vs-AI-score comparison was possible. New table nr_self_assessment_answers (frankie/sql/nr_self_assessment_answers.sql) persists each answer per (company, assessment_type, section, q) — the same keying nr_evidence_analysis already uses. Unlike that table, SCC gets read-only access here, not an override — per Rene, the real score gets verified at the actual F4N assessment, a separate system entirely, not adjusted by SCC inside Frankie.

Confirmed with Rene: the self-assessment is a practice exercise, not the real portal submission (which has no API Frankie can push to) — a framing that shaped the rest of this work around persistence and evidence-linking rather than score syncing. Each question now carries an “Attach evidence for this answer” link into Evidence Vault at the exact matching question — the two tools’ (section, q) keys already lined up 1:1, needing no new plumbing for the link itself. Evidence Vault gained a matching explicit “Back to assessment” button, shown on every screen including its own Summary, bound to the same close() logic the drawer’s own X already used rather than a second code path. Uploaded files now show on the assessment screen too — a member reported they didn’t, which was a real gap (the assessment had no awareness of uploads at all), fixed by reading the same Storage listing Evidence Vault itself reads.

The Results screen now shows a section-level self-declared-vs-AI comparison — not per-question, per Rene (“it doesn’t need every question, just the sections”) — an “AI NN%” figure next to each section’s self-declared score, pulled from nr_evidence_analysis, shown only where at least one file has actually been analyzed. A new “F4N Portal Score Guide” view, reached from a button on Results, gives a plain list in the assessment’s own natural section order (not sorted worst-first like the breakdown above it) for reading scores off and typing them into the real F4N portal.

Smaller issues found and fixed along the way, all from Rene testing live:

- No sign-out control anywhere in Frankie — the auth-gate added 2026-08-04 only ever checked for a session, never ended one. Added a “Sign out” button to the sidebar’s Access box; it signs out of Supabase, clears the identity keys other Frankie tools read, and redirects to the login gate.

- Evidence Vault’s delete (✕) buttons were dead on initial render — a real bug, not a design choice: renderSection() referenced an element id and a function (handleDelete) that were never defined anywhere in the file, so a file already on file when the drawer opened had an inert delete button.

- The per-answer feedback text was removed — checked assessment_data.json directly: it was a near-duplicate paraphrase of the selected option’s own description for every option, adding nothing. The handbook link went with it, per Rene.

## Compliance Training Quizzes (Feature E) — First Two Modules Built, Plus a Menu Restructure

A sourcing pass through Feed_Frankie/Frankie files for quiz/ covered all five Feature D/E topics — SQEP (Feature D), and Export Control, Modern Slavery, Cyber Essentials, GDPR (Feature E). Real, substantial source material exists for every one of them; two corrections were caught along the way rather than left sitting in the corpus. The SQEP folder initially contained seven ONR documents that were actually the Civil Engineering Technical Assessment Guide (NS-TAST-GD-017 and its annexes) — real ONR guidance, wrong topic — sorted into a separate folder rather than deleted. A second pass then found the genuinely on-topic material: NS-TAST-GD-027 (Competency Management / the Training Function, the core SQEP TAG), CNS-TAST-GD-3.2 (Sufficiency and Competence of Personnel Delivering Security), and ONR’s own supply chain management and procurement guidance. Separately, a file labelled “ISO 19443” pulled from a third-party document site turned out to be an unrelated standard — ISO 9443, steel surface quality classes for hot-rolled bar and wire rod — caught before being treated as a source. ISO/TR 4450:2020 (ISO’s own 64-page guidance on applying ISO 19443:2018) was found separately and is genuinely on-topic.

New generic compliance-quiz-drawer.js, content-driven from data/compliance_quiz_data.json keyed by topic — the same “one engine, one data file per topic” shape assessment-drawer.js already uses for BE/F4N. Two topics built this version, each ten scenario questions with immediate right/wrong feedback: Cyber Essentials, sourced directly from NCSC’s own “Requirements for IT Infrastructure v3.3” (Crown Copyright); GDPR, sourced from ICO’s own guidance (140+ pages gathered), ten questions drawn from the principles and individual rights that come up most in day-to-day supplier operations — lawfulness, consent, data minimisation, retention, security, the 72-hour breach rule, subject access, erasure, controllers vs processors, special category data. New table nr_quiz_completions logs each attempt for the SCC training register Feature E’s spec calls for — one row per attempt, no override concept, since a quiz score is an objective right/wrong count rather than a maturity judgement call.

Four rounds of live feedback from Rene shaped the final design, each addressing a real gap rather than a cosmetic preference: question text enlarged and taken out of a box so it reads as “the question” rather than body copy; a “why this matters” reasoning layer added to every question after Rene’s framing that parroting the rule back is only half the job for something meant to educate, not gate a pass/fail — grounded in the source documents’ own risk-model text (and, for one Cyber Essentials question, NCSC’s own worked ransomware example), not invented; a full question-by-question results recap reusing the same red/green visual language as the quiz itself, so a member can review exactly what they got wrong and why immediately after finishing; and a “📖 Learn” companion view, reached from the topbar at any point during the quiz (not just before starting), presenting the same source material as organised explanatory prose rather than scattered quiz-answer fragments. The Learn view is built generically — the button only appears when a topic’s data actually has a learn array — with real content authored for Cyber Essentials (five sections, one per technical control); GDPR’s is not yet written.

Per Rene’s explicit direction, each quiz topic is its own separate, independently-launchable sidebar entry rather than options inside one shared “Compliance Training” drawer — the underlying drawer was already generic enough that this only needed a sidebar change, not a rebuild. The full sidebar was reordered and regrouped the same session: Frankie Chat → References → Assessments (renamed from Self Assessment; Evidence Vault moved in, first item, reflecting that it’s already cross-linked with the self-assessment as of v15) → Tools (new: Website Review, Social Value Finder, Supplier Intel) → Compliance and Training (renamed from Compliance Training; ISO 19443 Position joins the two quizzes here rather than sitting in a generic tools list) → Tool Box (renamed from Toolbox Builder, contents unchanged). §6’s sidebar structure table reflects the new grouping.

# 8. Technical Patterns

## Drawer Pattern (unchanged shape, two new shared behaviours)

Every tool module is still an IIFE creating a drawer div once and appending it to body on first open, exposing one window.XxxDrawer global. Two things now sit on top of every drawer without each one needing its own code:

- drawer-manager.js — watches for any *-drawer root gaining an --open class and force-closes every other open one, the same way each drawer’s own close() does

- drawer-splash.js — DrawerSplashKit.attach(el, config) call added right after appendChild(el) in each drawer’s inject(); shows a first-open intro once per tool (localStorage-remembered), reopenable via an ℹ️ button next to the close button

Gotcha worth documenting: a hidden-by-attribute element (el.hidden = true) only actually disappears if the CSS gives [hidden] enough specificity to beat that element’s own class-based display rule — the UA stylesheet’s bare [hidden]{display:none} loses to any plain .foo{display:flex} rule with equal or higher specificity. Hit and fixed twice this version (the reactor-search results’ chunk-drawer z-index, and the Sources rail’s hidden state) — worth checking for on any future hidden/shown element.

## API Call Pattern (changed — no longer direct-to-Anthropic)

v9’s pattern called api.anthropic.com directly from the browser with a client-stored key. That is gone. Every Claude/Groq/embedding call now goes to the Worker:

fetch(`${WORKER_URL}/claude/v1/messages`, { headers: { Authorization: `Bearer ${frankieUserToken}` }, body: JSON.stringify({ model, max_tokens }) })

- frankieUserToken is a Supabase access token, not an API key — the Worker holds the real Claude/Groq/OpenAI keys as its own secrets and injects them server-side

- Same authHeaders() pattern is duplicated (not imported) in every module that needs it — claude.js, groq.js, retrieval.js, reactors-kb-search.js, and every drawer that hits the Worker — an established convention in this codebase, not an oversight

## Print Export — unchanged

Tool Kit tools still generate a printable output via window.open() + inline-CSS document.write(), with @media print rules and company header/date/page-number via CSS counters.

# 9. Open To-Dos

## Closed since v10

- 131 ambiguous orphan rows — resolved (§7): dictionary location-uniqueness (27) + majority-vote precedent (104). Orphan backlog is now empty.

- Link to the underlying plant database — built: the new Plant Database drawer (§6), option (b) from v10’s three discussed approaches. Covers the 171-pair Data Structure Extract dictionary; the full raw workbook is deliberately not exposed.

- Cross-link Reactor Documents results to Plant Explorer — built: "🏭 View in Plant Explorer →" button on every result card (§6).

- _to_delete/ — removed from the repo (3 files, git rm). The rest of item 10’s untracked-directory list (Nuclear/, _misc_files/, Claude outputs/) is unreviewed and carried forward below.

## Closed since v11

Repo housekeeping remainder (Open To-Do #8 from v11) — closed: Nuclear/ (8 duplicate training docx, confirmed identical to the canonical copy in Feed_Frankie/Training/Nuclear/ on Rene’s machine) and one unused profile picture removed from the site repo. Supplier portals.xlsx (confirmed as the live source for members.html’s Supplier Portals section) and the Members Area Carousel PDF (real marketing collateral, not a site asset) were checked and kept.

A data-extraction bug, found within this session rather than carried from v11 — fixed the same version it was found: 6 phantom “Suppression Pool” rows across 5 non-BWR reactor designs, traced to a standard FSAR boilerplate section rather than real plant content, deleted (§7).

## Closed since v12

Nuclear Engineering Mode for chat — built and shipped: a site-wide, SCC-controlled Supabase flag (nr_site_settings.nuclear_mode_enabled, fail-closed) now gates the previously-dormant isNuclearQuery() detector in retrieval.js, so the 61,374-chunk reactors KB can be opted into default chat retrieval without changing the F4N-member soft-launch default for anyone who hasn’t turned it on (§4). The toggle lives in scc.html’s existing Website Features panel alongside NuclearReady Profile and Frankie Link. A pre-existing bug in that same panel — the save toast always read “NuclearReady Profile…” regardless of which flag had actually changed — was found and fixed in passing.

Everything else combines v9’s still-open items with what remains from v10, updated for this session’s progress. Ordered roughly by how directly it was raised/confirmed, not by imposed priority — needs Rene’s steer on sequencing.

| # | Item | Detail |
| --- | --- | --- |
| 1 | 370 rows still blank in the BOM/DSE workbook (was 943 at v11) | 370 rows still blank in the BOM/DSE workbook (was 943 at v11). Dominated by ~100 deferred BWR/passive-safety pool-family rows in Tanks (real systems — Suppression Pool, GDCS, ICS pools — just not yet resolved to a specific pair), ~46 deferred Instrumentation rows, and 86 rows with no Commodity Group at all, several of which read as design-philosophy statements (“Seismic Category I SSE Design”) rather than physical components and may be further deletion candidates, not classification candidates. Full detail with a specific reason per row: Reactors/needs_human_review_log.csv (291 rows). |
| 2 | Materials Forgings/Plate & Bar/Structural Steel bulk-mapping | Unchanged from v10: no for Forgings/Plate & Bar as a blanket rule (genuinely system-specific — handled instead this version via ~175 rows of name-by-name domain-term classification, see §7), Structural Steel bulk approach applied for the non-building-specific subset only (34 rows, plus 6 related SA-508 pressure-material rows). Any further bulk-mapping attempt on these three categories is open if Rene wants to revisit. |
| 3 | Nuclear Engineering Mode for chat | isNuclearQuery()/NUCLEAR_SIGNALS in retrieval.js were deliberately left in place, unused, for exactly this. Would need to be an explicit opt-in toggle, not a default-behaviour change, and needs sign-off before starting since it touches the main chat retrieval path. |
| 4 | plant-drawer.js vs. plant-explorer-drawer.js data fork | The chat’s quick-search plant feature still reads the older, generic (non-reactor-mapped) tree via the Worker, while the full explorer reads the reactor-mapped plant_tree_v2.json directly. A deliberate short-term trade-off, not yet resolved — rebuilding the live Worker KB endpoint with the v2 schema would let both share one source of truth again. |
| 5 | Generic GW/SMR rollup sheets are inert in the live tool | Unchanged: regen_tree.py’s data path still only reads the 18 individual reactor sheets, never the rollup sheets, so the “Generic — GW/SMR” composite dropdown’s underlying wiring is still not connected to them (the composite view itself works, computed live from the reactor-mapped tree — only its descriptive header text was ever sourced from the rollup sheets). That header text was refreshed twice this version to stay in sync with the current tree (8,326→19,456→19,453 GW rows; 4,267→9,263→9,260 SMR rows) — a cosmetic fix, not the wiring fix this item is actually about. |
| 6 | Evidence Vault — show existing uploads on reopen | Carried from v9, unchanged: starts fresh every session. Needs: list files from the Supabase path on drawer open, render ticked items. |
| 7 | ISO 19443 → SCC backend POST | Carried from v9, unchanged: needs an SCC portal API endpoint, Azure AD/Entra SSO auth, company ID from session. |
| 8 | Check other FSAR boilerplate sections for the same extraction-artifact pattern | The “6.5.5 Pressure Suppression Pool” bug (§7) was found by chance while verifying a second AI’s work, not by a systematic search. Every SRP-format FSAR has similarly-structured “state whether you use X” checklist sections (ice condensers, etc.) that could have produced the same kind of phantom row elsewhere in the workbook. Not yet checked. |

## Closed since v13

Features B, C & F — BE pilot built and live-tested: a shared nr_evidence_analysis table plus AI-analysis engine (Claude reads an uploaded PDF/image via the existing /claude/* Worker route and scores it against assessment-drawer.js’s own rubric) now backs an “AI review” button in the Evidence Vault drawer (Feature F, company-facing), an override control on scc.html’s Evidence tab (Feature B, SCC-facing), and a new Pre-OSV Pack tab grouping results into the 6 BE sections, sorted worst-score-first (Feature C). Live-tested against a real test company (TestCorp Ltd) across 4 Strategy & Leadership questions — the AI correctly distinguished a genuinely weak strategic plan (scored 0) from strong evidence (scored 7, capped below 10 for lacking primary-source attachments) rather than rubber-stamping every upload.

evOpenFile bug — fixed: both call sites (company Evidence tab, supplier-intel file list) assumed this function existed; it was never defined anywhere in scc.html, so opening a company’s evidence file silently failed. Found while testing the pilot above.

## Closed since v14

Known Gap — No Per-Question Self-Assessment Persistence — resolved (§7): new nr_self_assessment_answers table persists every self-declared answer per question; the Results screen now shows the self-declared-vs-AI comparison this gap had blocked, at section level.

Self-assessment/Evidence Vault cross-link — built (§7): bidirectional navigation between the two tools, uploaded-evidence visibility on the assessment screen, and the F4N Portal Score Guide.

No sign-out control — fixed (§7): Frankie could authenticate but never de-authenticate.

Evidence Vault delete buttons dead on initial render — fixed (§7): dead code referencing an undefined function, not a design choice.

## Closed since v15

Feature E (Compliance Training Quizzes) — two of four topics built (§7): Cyber Essentials and GDPR, each ten real scenario questions with immediate feedback, reasoning, and a source citation. Export Control and Modern Slavery sourced but not yet authored into quiz questions.

Feature D (SQEP) sourcing — real source material found and sorted (§7); the diagnostic itself remains unbuilt, blocked on the same scope-of-work table and structured requirement tagging noted below — sourcing was never the blocker, structuring is.

“Learn about” companion view — built (§7), generic across topics, real content authored for Cyber Essentials.

Menu restructure — built (§7): Assessments, Tools, and Compliance and Training replace the old Compliance & Evidence grab-bag; Toolbox Builder renamed Tool Box.

# 10. Planned Features — Next Phase (carried from v9, unchanged)

As of v13, no evidence any of the following six had been started. This version changes that for three of them: B, C and F now have a working BE pilot (§9, “Closed since v13”). D and E remain unstarted (historical, as of v14) — as of v16, D has real source material but no build yet, and E has two of its four topics built (§7, §9); see the Feature D/E paragraphs and updated prerequisites below rather than treating this sentence as current status.

### Feature A — Guided Document Vault

SCC-verified templates (Quality Manual, SQEP Matrix, CSIP, Risk Register, Document Control Procedure) that Frankie guides a company through section by section — targeted questions, not a blank prompt, Claude drafts from the answers, company reviews/edits/confirms. The Ownership Principle: Frankie reviews and asks hard questions but does not rewrite for the company.

### Feature B — Evidence Vault v2 (SCC Assessment Interface)

AI-powered analysis of uploaded evidence on the SCC side — suggested score + rationale, evidence summary, prep notes, SCC override field — pre-populating a scoring interface so the SCC arrives at a meeting already informed. BE pilot built 2026-09-10 (§9): SCC now sees the suggested score + rationale on the Evidence tab with a working override field. F4N is not yet covered — nr_evidence_analysis itself remains BE-only. Self-assessment answer persistence (§7, §9) now covers both be and f4n assessment_type values, so this is purely an evidence-analysis gap, not a persistence one.

### Feature C — Pre-OSV & Pre-Meeting Pack

A personalised intelligence pack for both sides before any meeting/OSV — gap checklist and prep guide for the company, submission summary and flagged risk areas for the SCC. Depends on Feature B. BE pilot built 2026-09-10 (§9) as a Pre-OSV Pack tab on the company profile — reads the same AI-analysis rows as B, grouped by BE section, sorted worst-score-first. As of 2026-09-11 (§7) the Results screen of the self-assessment now shows a section-level self-declared-vs-AI comparison, closing the gap noted below — the Pre-OSV Pack tab itself still shows the AI read on its own merit; folding the same comparison into that tab directly is a natural next step, not yet done.

### Feature D — Skills & SQEP Gap Diagnostic

Maps a company’s stated scope of work against SQEP requirements in the F4N KB, categorises gaps (evidence/competency/resource), links to the Guided Document Vault’s SQEP Matrix template. Source material sourced and sorted 2026-09-11 (§7) — the codebase already has extensive SQEP content (10+ toolbox docs, several ONR Technical Assessment Guides); the blocker remains the scope-of-work table and structured requirement tagging described below, not content sourcing.

### Feature E — Compliance Training Quizzes

Scenario-based modules (Export Control/ITAR, Modern Slavery, Cyber Essentials, GDPR) with logged completions the SCC can view and export as a training register. Two of four built 2026-09-11 (§7): Cyber Essentials and GDPR, each ten scenario questions with immediate feedback and a reasoning layer, sourced directly from NCSC’s and ICO’s own guidance. Completions log to nr_quiz_completions per attempt; the SCC-side view/export register itself is not yet built — only the underlying data exists.

### Feature F — Document Upload & Review

Replaces companies getting confident-but-wrong feedback from generic AI tools with review grounded in verified F4N criteria — same Ownership Principle as Feature A, with an iterative upload/review/improve/re-upload loop and an SCC pre-read summary. BE pilot built 2026-09-10 (§9) as an “AI review” button in the Evidence Vault drawer — the company sees the same suggested score + rationale SCC sees. A live test (TestCorp Ltd) showed the AI applying real scrutiny — a vague strategic plan scored 0, not a generous default.

## Former Gap — No Per-Question Self-Assessment Persistence (found 2026-09-10, closed 2026-09-11)

Resolved (§7): assessment-drawer.js now persists every answer to a new nr_self_assessment_answers table, keyed per (company, assessment_type, section, q). The self-declared-vs-AI-score comparison this gap blocked now exists on the Results screen, at section level rather than per-question (“it doesn’t need every question, just the sections,” per Rene) — the same comparison the SCC Training Manual’s Pre-OSV Checklist (Feed_Frankie/F4N/SSC_Onboarding) describes SCC doing manually today, flagging any self-score of 7 or 10 that looks implausible. Not yet done: folding this same comparison into the Pre-OSV Pack tab itself (Feature C, above still shows only the AI read there).

## Build Prerequisites — Features D & E (scoped 10 September 2026)

Scoped against the current codebase rather than re-describing the original v9 feature text — the two features below need genuinely different things before either is buildable, so they’re broken out here instead of left as a single “not started” line.

### Feature D prerequisites — earlier-stage than it looks

Two things the diagnostic depends on don’t exist yet. (1) Scope-of-work data: no table captures what a company actually does. nr_companies (queried in due-diligence-drawer.js) stores only name/status; the Evidence Vault’s profile blob (Supabase Storage, not a DB table) holds just the company name; cqp-drawer.js has a scopeOfSupply field, but it’s transient UI state saved only to localStorage, never to Supabase. A structured scope-of-work table is needed before any gap analysis has something to compare against. (2) SQEP content in the KB: SQEP exists only as a search-routing alias in retrieval.js (it steers the term toward the “people excellence” F4N category) — there is no SQEP-tagged, structured requirement set in any KB partition to diagnose gaps against. Recommendation: treat as two smaller prerequisite projects (scope-of-work capture; SQEP KB tagging) before scoping the diagnostic logic itself.

### Feature E prerequisites — more tractable, one external blocker

Update, 2026-09-11: one built, one partially built, two-of-four content done — the picture described below (as scoped 10 September) has moved substantially. (1) Quiz-taking UI — built: compliance-quiz-drawer.js, generic across topics, content-driven from data/compliance_quiz_data.json. Not a clone of assessment-drawer.js’s scoring-band pattern in the end — a quiz needs objective right/wrong feedback with an explanation, not a self-declared maturity score, so the questions/options/scoring UI was built fresh, reusing only the shared .assess-drawer/.assess-panel shell and DrawerSplashKit intro pattern every tool already uses. (2) Completions log — partially built: nr_quiz_completions exists and logs every attempt (score, pass/fail, timestamp) with SCC read access, but the SCC-side view/export UI itself — the actual “training register” a human looks at — hasn’t been built, only the data table has. (3) Content — two of four topics done: Cyber Essentials and GDPR have real, sourced questions live; Export Control and Modern Slavery have real source material already gathered and sorted (§7) but no questions written yet — writing them is the same template already proven twice, not new discovery work.

# 11. The Vision — Frankie at Full Scale

| Stage | Name | What It Covers |
| --- | --- | --- |
| Stage 1 | F4N Intelligence | Assessment readiness, evidence, diagnostics, practical Tool Kit tools. This blueprint. Now includes the reactors-KB / NucColpedia and Plant Explorer BOM-data work as part of proving the model, not originally scoped in v9. |
| Stage 2 | Supply Chain Intelligence | Tender matching, SCRL integration, demand forecasting, plant data. Frankie becomes the intelligence layer for buyers and SCCs as well as suppliers. |
| Stage 3 | Sector Platform | Buyer-facing tools, benchmark data, accreditation tracking, cross-company insight. |

## The Proprietary Data Moat — updated

- F4N KB — now split into a handbook + supplier + toolkit + UK-narrowed regs partition architecture, entity-graph boosted, rather than one flat file

- Reactors KB — 61,374 chunks of real DCD/FSAR/PCSR/GDA text across 19 reactor programmes, previously retired from chat and now reachable through NucColpedia — a genuinely new moat asset v9 didn’t have

- Plant Explorer BOM/DSE data — 98.7% of a 15,963-row component taxonomy now classified against NuCCoL’s own 171-pair Plant System/Component dictionary, evidence-checked rather than pure statistical inference; the orphan (invisible-unclassified) backlog remains fully closed, and a genuine data-extraction bug (6 phantom rows from an FSAR boilerplate section) was found and fixed this version

- SCRL database, SCC assessment history, NuCCoL-verified templates, uploaded company evidence, training completion records — unchanged from v9’s description, still not built/populated at scale

F.R.A.N.K.I.E. v3  |  Blueprint v16  |  NuCCoL  |  11 September 2026  |  Confidential

Supersedes v15 (11 September 2026)  |  Pushed live through the sidebar-reorder commit; the final Learn-view commit's push status is unconfirmed  |  Compliance Training Quizzes live for Cyber Essentials + GDPR, with a Learn view and an SCC completions log  |  Self-assessment persistence + F4N Portal Score Guide (v15)  |  BOM/DSE workbook 370 blank rows (unchanged since v12)